### Project Scheduler of “Master for an Hour – Call Control System for Minor Repairs”

1. Main Menu + Navigation Bar – 6h

- Setting up basic layout with a header, navigation links, and footer – 4h

- Adding user-specific navigation options (customer, operator, master) – 3h

### 2. User Registration & Login System

- Customer, Operator, and Master Registration – 7h

  - Frontend form for registration (name, email, password) – 4h

  - Backend (Supabase database integration) – 3h

- Login System – 4h

  - Frontend form for login – 2h

  - Backend (authentication and user roles handling) – 3h

### 3. Creating and Managing Repair Requests

- Customer Creates a Repair Request Form – 6h

  - Frontend form to input request details (repair type, address, date/time) – 4h

  - Backend to store repair requests in Supabase – 2h

- Request Status Management (New, Assigned, In Progress, Completed, Cancelled) – 8h

  - Frontend UI elements to update and display request status – 4h

  - Backend logic to handle status updates – 4h

### 4. Repair Request Assignment & Master Assignment

- Assigning a Master to the Request – 6h

  - Backend logic to assign masters based on availability – 4h

  - Frontend display of masters and task assignment interface – 2h

- Master Availability and Reassignment – 5h

  - Frontend interface for viewing and updating master availability – 3h

  - Backend logic for reassigning tasks – 2h

### 5. Repair History Viewing

- Customer and Operator Viewing Completed Repairs – 7h

  - Frontend page to view completed repairs (filters by date, service type, etc.) – 5h

  - Backend to fetch completed repairs from the database – 2h

### 6. Task Progress Updates

- Masters Mark Tasks as In Progress and Completed – 6h

  - Frontend for task progress updates (start, complete, add notes) – 4h

  - Backend to store task progress and notes – 2h

### 7. Input Validation and Error Handling

- Validating Customer, Operator, and Master Inputs – 8h

  - Frontend validation (address, date, repair description) – 4h

  - Backend validation (Supabase constraints, error handling) – 4h

### 8. Basic Statistics and Reports

- Displaying Key Statistics (completed jobs, active requests, etc.) – 7h

  - Frontend page for displaying statistics – 4h

  - Backend logic to fetch and calculate statistics – 3h

- Generate Reports (completed jobs per period) – 8h

  - Frontend for report generation (filters by dates, job types, etc.) – 4h

  - Backend to aggregate report data – 4h

### 9. Data Storage & Management (Supabase Integration)

- Saving and Loading Data from Supabase – 10h

  - Database setup and schema design in Supabase – 5h

  - Integration with frontend for saving and fetching repair requests, user data, and statuses – 5h

### 10. Notifications (Status Updates, Reminders)

- System for Sending Notifications to Users – 6h

  - Backend logic to send status updates and reminders via email or SMS – 4h

  - Frontend display of notifications for the user (e.g., popups, notifications bar) – 2h

### 11. Final UI and UX Enhancements

- Polishing UI for Usability and Responsiveness – 8h

  - Frontend refinements (design adjustments, form validations, UI testing) – 6h

  - Cross-browser and mobile responsiveness – 2h

### Total Estimation – 104 hours